Team Member: Joseph ‘JP’ Fallon  Does not Meet  Meets  Exceeds

**Last week’s tasks**

4.6 View Past Entries

* Pass Bundles between parent and child classes

**This week’s tasks**

4.6 View Past Entries

* Refactor LocalStorageAccess Class

Meetings Attended: 2 Daily Scrums: 2

Signature:

Team Member: Troy Riblett  Does not Meet  Meets  Exceeds

**Last week’s tasks**

6.1.2 Store user information in secure way

* Created Linux server on AWS and created logins
* Started apache webserver
* Attempted to get server to talk to RDS

**This week’s tasks**

6.1.2 Store user information in secure way

* Get UnixODBC/FreeTDs to talk with rds
* Get android app to be able to make call to webserver
* Encrypt user passwords and allow authentication

Meetings Attended: 2 Daily Scrums: 2

Signature:

Team Member: Branden Alder  Does not Meet  Meets  Exceeds

Last week’s tasks

|  |  |
| --- | --- |
| Project Element | Description |
| 5.0 Diet Module | Played with the idea of having tabs at the top to include personal recipes and personal meals but it was much more difficult and still needs research to understand how to do it.  I changed the module back to a simple display instead of a tabbed one, added date, comments and food name to the module. I was not able to complete getting the past entry storage portion working. I had numerous issues with Android Studio not functioning because of its recent update. |

This week’s tasks

|  |  |
| --- | --- |
| Project Element | Description |
| 5.0 Diet Module | Complete module fields |
| 2.0 Medication Module | Add module fields 2.1, 2.1.1, 2.2 |

Meetings Attended: 2 Daily Scrums: 2

Signature: